## Slide 1
SPO
Concept of Operations
SharePoint Online (SPO)
Organization Name
Version 1.0 | [Month Year]
DRAFT – FOR REVIEW

## Slide 2
Table of Contents
01
Executive Summary
Purpose, background, and strategic alignment
02
Vision & Goals
Desired end-state and measurable objectives
03
Scope
In-scope workloads, user groups, and exclusions
04
Architecture Overview
Tenant, site, and hub structure
05
Key Features & Services
Core SPO capabilities to be enabled
06
Governance & Roles
Ownership, responsibilities, and decision rights
07
Security & Compliance
Permissions, DLP, retention, and access controls
08
Adoption & Training
Change management, training plan, and KPIs
09
Roadmap
Phased delivery timeline and milestones
10
Next Steps
Immediate actions and owners

## Slide 3
Executive Summary
Purpose
This Concept of Operations (ConOps) defines how [Organization Name] will deploy, govern, and operate Microsoft SharePoint Online (SPO) as its primary platform for document management, team collaboration, and intranet services.
Background
Legacy file shares and on-premises SharePoint reaching end of support
Microsoft 365 licenses already procured org-wide
Executive mandate to modernize collaboration & reduce IT overhead
Business Drivers
Enable anywhere, anytime access to content
Reduce storage costs and hardware footprint
Improve search, discoverability, and version control
Support hybrid/remote workforce productivity
Strategic Alignment
Aligns with Digital Transformation Strategy FY25–27
Supports Zero Trust and cloud-first security posture
Reduces shadow IT through sanctioned collaboration tools

## Slide 4
Vision & Goals
VISION
"A unified, governed digital workplace where all employees can securely create, find, and collaborate on content — from any device, at any time."
G1
Centralized Content
Single authoritative platform for documents, replacing legacy shares and unsanctioned tools.
G2
Self-Service Governance
Empower teams to create and manage sites within guardrails, reducing IT tickets.
G3
Findability & Search
Users locate the right content in <30 seconds through metadata, search, and navigation.
G4
Security & Compliance
100% of content subject to retention, DLP, and conditional access policies.
G5
Adoption ≥ 80%
At least 80% of targeted users actively using SPO within 6 months of rollout.
G6
Continuous Improvement
Quarterly review cadence for governance, feature updates, and user feedback.

## Slide 5
Scope
✔ In Scope
All M365-licensed employees and contractors
Document libraries replacing legacy file shares
Team sites for project & departmental collaboration
Communication sites for intranet & announcements
OneDrive for Business (personal storage)
SharePoint Hub Sites and navigation structure
Power Automate flows connected to SPO lists/libraries
External sharing (governed, with guest access controls)
✘ Out of Scope
Microsoft Teams (governed separately – see Teams ConOps)
SharePoint on-premises migration (addressed in Migration Plan)
Third-party SharePoint add-ins not approved by IT
Exchange / Outlook configuration
Power Apps / Power BI (separate CONOPs)
Viva Engage / Yammer
Public-facing external websites
USER GROUPS
All FTE • Part-time staff • Approved contractors • External guests (limited)

## Slide 6
Architecture Overview
M365 TENANT — [org].sharepoint.com
Intranet Hub
Projects Hub
Departments Hub
Records Hub
Home Page
News
Links
Project A Site
Project B Site
PMO Site
HR Site
Finance Site
IT Site
Records Ctr
Archive
Legal Hold
Hub Site
Associated Site

## Slide 7
Key Features & Services
Document Libraries
Versioning & check-in/out
Co-authoring with Office apps
Metadata tagging & content types
IRM/sensitivity labels
Lists & Data
Custom lists replacing spreadsheets
Power Apps forms integration
Alerts & notifications
JSON column formatting
Search & Discovery
Microsoft Search integration
Metadata-driven refiners
Promoted results / bookmarks
People search & expertise
Communication Sites
Intranet news and announcements
Brand-compliant templates
Audience targeting
Multilingual publishing
Sharing & Permissions
Conditional Access enforcement
External guest access (governed)
Sharing link expiration
Sensitivity label inheritance
Compliance & Retention
Retention labels & policies
DLP policy enforcement
eDiscovery hold support
Audit log integration

## Slide 8
Governance & Roles
Three-Tier Governance Model
Tier 1 – Strategic
Owner: IT Steering Committee
Sets overall SPO policies & standards
Approves hub site creation
Owns license & cost management
Tier 2 – Operational
Owner: SharePoint Admins / IA Team
Manages tenant configuration
Enforces governance policies
Reviews site lifecycle
Supports content types & taxonomy
Tier 3 – Tactical
Owner: Site Owners / Power Users
Create & manage site content
Manage permissions within site
Ensure compliance at site level
Champion adoption in business units
Key Responsibilities (RACI Summary)
Activity | IT Steering | SPO Admin | Site Owner
Tenant Policy Approval | A | R | I
Hub Site Creation | A | R | C
Team Site Provisioning | I | A | R
Content Management | I | C | R
User Training | I | R/A | C

## Slide 9
Security & Compliance
Access Control
Azure AD Conditional Access policies for all SPO access
MFA enforced for all users
Least-privilege permissions model
Regular access reviews (quarterly)
External Sharing
External sharing enabled per site, governed centrally
Guest access requires IT approval workflow
Sharing links set to expire (default: 30 days)
Sensitivity labels restrict sharing on classified content
Data Loss Prevention
M365 DLP policies applied tenant-wide
PII, PCI, and classified data automatically flagged
User education tips on policy violations
Incident alerts routed to Security Operations
Retention & Records
Default retention labels applied by content type
Legal hold process integrated with Compliance Center
Records declared and locked in Records Hub
Disposition review workflow for expired content
Audit & Monitoring
Unified audit log enabled and retained 1 year
Sharing and permission change alerts configured
Monthly compliance dashboard reviewed by ISSO
Anomaly detection via Microsoft Defender for Cloud Apps
Sensitivity Labels
Labels: Public / Internal / Confidential / Restricted
Labels inherited by items within labeled libraries
Encryption applied automatically on Confidential/Restricted
Labels aligned to org-wide information classification policy

## Slide 10
Adoption & Training
Change Management Approach
Executive sponsorship communicated via all-hands & email
Department Champions recruited (1 per business unit)
Pilot group of 50 users before full rollout
Feedback loop: monthly pulse surveys in Year 1
Helpdesk runbook and FAQ published on Intranet Hub
Training Plan
Mandatory e-learning module (60 min) for all staff
Live workshops for Site Owners & Power Users (half-day)
Quick reference cards and how-to video library
Teams channel for ongoing Q&A and tips
Annual refresher training + new feature bulletins
Key Adoption KPIs
80%
Active users by Month 6
50%
File share traffic reduction by Month 9
< 5%
Help desk tickets after Month 3
4.0/5
User satisfaction score target

## Slide 11
Roadmap – Phased Delivery
Phase 1
Foundation | Months 1–2
Tenant governance policies configured
Hub site architecture built
Pilot user group onboarded
Training materials developed
Phase 2
Migration | Months 3–5
Legacy file share content migrated
Department team sites provisioned
Metadata and content types applied
DLP & retention labels deployed
Phase 3
Rollout | Months 6–8
Org-wide user rollout & training
Communication sites launched
Power Automate workflows activated
Helpdesk support model activated
Phase 4
Optimize | Months 9–12
Adoption analytics reviewed
Governance policy tuning
Advanced features (Viva, Copilot) scoped
Year 2 roadmap planned

## Slide 12
Next Steps
01
ConOps Review & Approval
Owner: IT Steering Committee
Week 1–2
02
Governance Policy Documentation
Owner: SPO Admin / IA Team
Week 2–3
03
Tenant Configuration Sprint
Owner: SPO Admin Team
Week 3–6
04
Pilot Group Selection & Onboarding
Owner: Dept. Champions + IT
Week 6–8
05
Training Materials Completed
Owner: L&D + SPO Admin
Week 7–9
06
Phase 1 Go/No-Go Decision
Owner: IT Steering Committee
Week 10
Questions? | Contact: [SharePoint Admin Team] | [email@org.gov]