## Slide 1
SPO
Concept of Operations
SharePoint Online (SPO)
Organization Name
Version 1.0 | [Month Year]
DRAFT – FOR REVIEW

## Slide 2
Table of Contents
01
Executive Summary
Purpose, background, and strategic alignment
02
Vision & Goals
Desired end-state and measurable objectives
03
Scope
In-scope workloads, user groups, and exclusions
04
Architecture Overview
Tenant, site, and hub structure
05
Key Features & Services
Core SPO capabilities to be enabled
06
Governance & Roles
Ownership, responsibilities, and decision rights
07
Security & Compliance
Permissions, DLP, retention, and access controls
08
Adoption & Training
Change management, training plan, and KPIs
09
Roadmap
Phased delivery timeline and milestones
10
Next Steps
Immediate actions and owners

## Slide 3
Executive Summary
Purpose
This Concept of Operations (ConOps) defines how [Organization Name] will deploy, govern, and operate Microsoft SharePoint Online (SPO) as its primary platform for document management, team collaboration, and intranet services.
Background
Legacy file shares and on-premises SharePoint reaching end of support
Microsoft 365 licenses already procured org-wide
Executive mandate to modernize collaboration & reduce IT overhead
Business Drivers
Enable anywhere, anytime access to content
Reduce storage costs and hardware footprint
Improve search, discoverability, and version control
Support hybrid/remote workforce productivity
Strategic Alignment
Aligns with Digital Transformation Strategy FY25–27
Supports Zero Trust and cloud-first security posture
Reduces shadow IT through sanctioned collaboration tools

## Slide 4
Vision & Goals
VISION
"A unified, governed digital workplace where all employees can securely create, find, and collaborate on content — from any device, at any time."
G1
Centralized Content
Single authoritative platform for documents, replacing legacy shares and unsanctioned tools.
G2
Self-Service Governance
Empower teams to create and manage sites within guardrails, reducing IT tickets.
G3
Findability & Search
Users locate the right content in <30 seconds through metadata, search, and navigation.
G4
Security & Compliance
100% of content subject to retention, DLP, and conditional access policies.
G5
Adoption ≥ 80%
At least 80% of targeted users actively using SPO within 6 months of rollout.
G6
Continuous Improvement
Quarterly review cadence for governance, feature updates, and user feedback.

## Slide 5
Scope
✔ In Scope
All M365-licensed employees and contractors
Document libraries replacing legacy file shares
Team sites for project & departmental collaboration
Communication sites for intranet & announcements
OneDrive for Business (personal storage)
SharePoint Hub Sites and navigation structure
Power Automate flows connected to SPO lists/libraries
External sharing (governed, with guest access controls)
✘ Out of Scope
Microsoft Teams (governed separately – see Teams ConOps)
SharePoint on-premises migration (addressed in Migration Plan)
Third-party SharePoint add-ins not approved by IT
Exchange / Outlook configuration
Power Apps / Power BI (separate CONOPs)
Viva Engage / Yammer
Public-facing external websites
USER GROUPS
All FTE • Part-time staff • Approved contractors • External guests (limited)

## Slide 6
Architecture Overview
M365 TENANT — [org].sharepoint.com
Intranet Hub
Projects Hub
Departments Hub
Records Hub
Home Page
News
Links
Project A Site
Project B Site
PMO Site
HR Site
Finance Site
IT Site
Records Ctr
Archive
Legal Hold
Hub Site
Associated Site

## Slide 7
Key Features & Services
Document Libraries
Versioning & check-in/out
Co-authoring with Office apps
Metadata tagging & content types
IRM/sensitivity labels
Lists & Data
Custom lists replacing spreadsheets
Power Apps forms integration
Alerts & notifications
JSON column formatting
Search & Discovery
Microsoft Search integration
Metadata-driven refiners
Promoted results / bookmarks
People search & expertise
Communication Sites
Intranet news and announcements
Brand-compliant templates
Audience targeting
Multilingual publishing
Sharing & Permissions
Conditional Access enforcement
External guest access (governed)
Sharing link expiration
Sensitivity label inheritance
Compliance & Retention
Retention labels & policies
DLP policy enforcement
eDiscovery hold support
Audit log integration

## Slide 8
Governance & Roles
Three-Tier Governance Model
Tier 1 – Strategic
Owner: IT Steering Committee
Sets overall SPO policies & standards
Approves hub site creation
Owns license & cost management
Tier 2 – Operational
Owner: SharePoint Admins / IA Team
Manages tenant configuration
Enforces governance policies
Reviews site lifecycle
Supports content types & taxonomy
Tier 3 – Tactical
Owner: Site Owners / Power Users
Create & manage site content
Manage permissions within site
Ensure compliance at site level
Champion adoption in business units
Key Responsibilities (RACI Summary)
Activity | IT Steering | SPO Admin | Site Owner
Tenant Policy Approval | A | R | I
Hub Site Creation | A | R | C
Team Site Provisioning | I | A | R
Content Management | I | C | R
User Training | I | R/A | C

## Slide 9
Security & Compliance
Access Control
Azure AD Conditional Access policies for all SPO access
MFA enforced for all users
Least-privilege permissions model
Regular access reviews (quarterly)
External Sharing
External sharing enabled per site, governed centrally
Guest access requires IT approval workflow
Sharing links set to expire (default: 30 days)
Sensitivity labels restrict sharing on classified content
Data Loss Prevention
M365 DLP policies applied tenant-wide
PII, PCI, and classified data automatically flagged
User education tips on policy violations
Incident alerts routed to Security Operations
Retention & Records
Default retention labels applied by content type
Legal hold process integrated with Compliance Center
Records declared and locked in Records Hub
Disposition review workflow for expired content
Audit & Monitoring
Unified audit log enabled and retained 1 year
Sharing and permission change alerts configured
Monthly compliance dashboard reviewed by ISSO
Anomaly detection via Microsoft Defender for Cloud Apps
Sensitivity Labels
Labels: Public / Internal / Confidential / Restricted
Labels inherited by items within labeled libraries
Encryption applied automatically on Confidential/Restricted
Labels aligned to org-wide information classification policy

## Slide 10
Adoption & Training
Change Management Approach
Executive sponsorship communicated via all-hands & email
Department Champions recruited (1 per business unit)
Pilot group of 50 users before full rollout
Feedback loop: monthly pulse surveys in Year 1
Helpdesk runbook and FAQ published on Intranet Hub
Training Plan
Mandatory e-learning module (60 min) for all staff
Live workshops for Site Owners & Power Users (half-day)
Quick reference cards and how-to video library
Teams channel for ongoing Q&A and tips
Annual refresher training + new feature bulletins
Key Adoption KPIs
80%
Active users by Month 6
50%
File share traffic reduction by Month 9
< 5%
Help desk tickets after Month 3
4.0/5
User satisfaction score target

## Slide 11
Roadmap – Phased Delivery
Phase 1
Foundation | Months 1–2
Tenant governance policies configured
Hub site architecture built
Pilot user group onboarded
Training materials developed
Phase 2
Migration | Months 3–5
Legacy file share content migrated
Department team sites provisioned
Metadata and content types applied
DLP & retention labels deployed
Phase 3
Rollout | Months 6–8
Org-wide user rollout & training
Communication sites launched
Power Automate workflows activated
Helpdesk support model activated
Phase 4
Optimize | Months 9–12
Adoption analytics reviewed
Governance policy tuning
Advanced features (Viva, Copilot) scoped
Year 2 roadmap planned

## Slide 12
Next Steps
01
ConOps Review & Approval
Owner: IT Steering Committee
Week 1–2
02
Governance Policy Documentation
Owner: SPO Admin / IA Team
Week 2–3
03
Tenant Configuration Sprint
Owner: SPO Admin Team
Week 3–6
04
Pilot Group Selection & Onboarding
Owner: Dept. Champions + IT
Week 6–8
05
Training Materials Completed
Owner: L&D + SPO Admin
Week 7–9
06
Phase 1 Go/No-Go Decision
Owner: IT Steering Committee
Week 10
Questions? | Contact: [SharePoint Admin Team] | [email@org.gov]

## Slide 13
OPS
Part 2
Day-to-Day
Operations
Access Requests
New Site Requests
SPO Outage Response
Site Lifecycle Management
External Guest Access

## Slide 14
Process: Requesting Access to a SharePoint Site
Submitted via ServiceNow • Single approver: Site Owner / Business Unit Manager • Target SLA: 2 business days
1
Submit Request
User
⏱ Day 0
Log into ServiceNow portal
Open 'SPO Access Request' form
Enter site URL or site name
Select permission level needed
(Read / Contribute / Member)
Add business justification
▶
2
Auto-Route to Approver
ServiceNow
⏱ Automatic
Ticket auto-assigned to Site Owner / BU Manager
Email notification sent to approver
Ticket marked 'Pending Approval'
User receives confirmation email with ticket #
▶
3
Approve or Deny
Site Owner / BU Mgr
⏱ Within 2 days
Review request in ServiceNow
Approve → ticket routes to SPO Admin
Deny → ticket closed with reason
Escalate if site owner unavailable (>2 days)
▶
4
Grant Access
SPO Admin
⏱ Within 1 day
Receive approved ticket notification
Add user at requested permission level
Verify correct SharePoint group used
Resolve ticket — user notified via email
⚠ Denial or no response within 3 business days: User may escalate by re-opening the ServiceNow ticket and tagging the SPO Admin group.

## Slide 15
Process: Requesting a New SharePoint Site
Submitted via ServiceNow • Single approver: Site Owner / Business Unit Manager • Target SLA: 5 business days
1
Submit Request
Requestor
⏱ Day 0
Log into ServiceNow portal
Open 'SPO New Site Request' form
Provide: site name, purpose, intended users
Select site type (Team / Comms / Hub-associated)
Nominate a Site Owner
Acknowledge governance policy
▶
2
BU Manager Review
BU Manager
⏱ Within 2 days
Email notification from ServiceNow
Confirm business need
Validate nominated Site Owner
Approve or deny with comments
▶
3
SPO Admin Review
SPO Admin
⏱ Within 1 day
Check for duplicate sites
Confirm naming convention compliance
Assign to correct hub site
Confirm site template to apply
▶
4
Provisioning
SPO Admin
⏱ Within 2 days
Create site from approved template
Apply metadata & content types
Set initial permissions (Owner + Members)
Send welcome email to Site Owner
Resolve ticket — record site URL
ℹ Site Owner must complete the SPO Site Owner training module within 5 business days of site creation. Non-completion may result in access suspension.

## Slide 16
Process: SPO Outage & Incident Response
SEV 1 – Full Outage
SPO completely inaccessible org-wide
SEV 2 – Partial Outage
Specific features or sites unavailable
SEV 3 – Degraded
Slow performance, intermittent errors
1
Detect & Report
User / SPO Admin
User reports issue via ServiceNow
Or SPO Admin detects via M365 health dashboard
Check Microsoft Service Health at admin.microsoft.com
▶
2
Triage & Confirm
SPO Admin
SPO Admin confirms scope (1 user vs org-wide)
Check M365 Service Health for active advisories
Determine if Microsoft or internal issue
▶
3
Communicate
SPO Admin / IT Mgr
Notify IT Manager within 15 min (SEV 1)
Send org-wide advisory if SEV 1 or 2
Post status update to Intranet or Teams channel
▶
4
Resolve or Escalate
SPO Admin / Microsoft
Internal fix → apply and test
Microsoft issue → log support ticket, monitor SHD
Document timeline in ServiceNow
▶
5
Post-Incident Review
SPO Admin / IT Mgr
Close ServiceNow ticket with resolution notes
SEV 1/2: complete PIR within 5 business days
Update runbook if new pattern identified
📋 Key Links: M365 Service Health → admin.microsoft.com/adminportal/home#/servicehealth | ServiceNow SPO Incident Template | SPO Runbook (Intranet Hub)

## Slide 17
Process: Site Lifecycle Management
Sites are reviewed on a regular cadence. Inactive sites are flagged, reviewed, and either renewed or decommissioned.
✔
Active
Site in use. Activity detected within 180 days. No action required.
⚠
Inactive Alert
No activity for 180+ days. SPO Admin sends automated review email to Site Owner.
👤
Owner Review
Site Owner has 30 days to confirm: Keep, Archive, or Decommission.
📦
Archive
Site set to read-only. Retained for 12 months. Restorable on request.
🗑
Decommission
Site deleted after archive period or owner instruction. Content backed up 30 days.
📅 Quarterly: SPO Admin reviews site activity report
📅 Semi-Annual: Site Owners notified of inactive sites
📅 Annual: Full site inventory review with IT Manager
📅 Ad-hoc: Site Owner may request decommission at any time via ServiceNow

## Slide 18
Process: External Guest Access
External users (non-org email) require an elevated approval path. Access is time-limited and audited.
User / Site Owner
BU Manager
SPO Admin / IT Security
Guest User
1. Submit
'External Access'
ServiceNow ticket
with: guest email,
site, duration,
business reason
2. Approve or Deny
in ServiceNow
(within 1 business day)
3. SPO Admin reviews:
check domain not
blacklisted, confirm
site sharing enabled
4. Send guest invite
via Azure AD B2B.
Set expiry (default
90 days). Update
access register.
5. Guest accepts
Microsoft invitation
email. Accesses site
with read-only or
collaborate rights.
6. Site Owner reviews
guest access at
30 & 90 days.
Extend or revoke
via ServiceNow.
▶
▶
▶
▶
▶
⚠ Approved guest domains only • 90-day max access by default • No admin permissions granted to guests • All guest activity logged in audit log